## Slide 1
SHIP A SIDE PROJECT
in 30 Days
A week-by-week operating system for people who keep 100 ideas and launch 0.
deck-lab exercise · 30-day sprint format

## Slide 2
Why Most Side Projects Stall
Scope creep
Week one is fine. Week two adds a login system. Week three needs a mobile app.
Perfectness
You polish the landing page for two weeks instead of shipping the broken core.
No exit criteria. A project without 'done' is a hobby. The 30-day frame forces a definition of done.

## Slide 3
The Five-Week Arc
W1
Pick & cut
One feature that embarrasses you enough to ship.
W2
Build the core
Ugly but works end to end. No auth, no settings page.
W3
Ship it
Deploy, link, announce. 10 friends, 3 strangers.
W4
Listen
Read every comment. Fix the top three complaints only.
W5
Second cut
One new feature max. Everything else goes on the ice.

## Slide 4
Velocity: What Actually Gets Done
Chart: 
| W1 | W2 | W3 | W4 | W5
Features shipped | 0 | 0 | 1 | 2 | 3
Polishing hours | 12 | 8 | 4 | 2 | 2
Read the bars
Ship count climbs from week 3 — the moment you stop polishing and start releasing.
Polishing drops every week. The shape of the week-3 cliff is the whole strategy.

## Slide 5
Rule 1 — One User
Pick one reader, one buyer, one friend. Design for them alone; the rest will follow the trail you laid.
Every 'let me also add it for them' is a scope-creep vector.
Rule 2 — Public WIP
Show ugly weekly progress publicly. The comment section is your cheapest user research.
If nobody reacts by week 3, that's the signal to pivot scope — not to hide.

## Slide 6
The Don't List
1
No backend, no auth
Week 2: a static page + one API call is enough to test demand.
2
No design system
One page, one color accent. You are not building a brand.
3
No new frameworks
The stack you know is the stack you ship on. Learning is a different project.
4
No feature of the week
The one you didn't plan. It wins every argument and loses the product.

## Slide 7
Day 30
You now have: a live product, 10+ real users, 3 fixes from real pain, and one clear next feature.
That is a compounding asset. A 100-idea folder is not.
The 30 days were never about the project. They were about proving you can finish.
deck-lab · 30-day sprint format